Tor Metrics Schedule of Work (SoW)

Consultant will achieve the following milestones. They do not have to be performed in the order given, and each can be invoiced upon completion.

CollecTor ($24,500)

CollecTor is a system for retrieving and archiving data about nodes in the Tor network.

  1. Define a release process for CollecTor and put out one or more releases.

  1. Publish user-friendly documentation that empower users to independently operate CollecTor instances.

  1. Enable CollecTor to synchronize Tor network data from other CollecTor instances.

  1. Set up a second CollecTor instance and enable synchronization with the first CollecTor instance.

metrics-lib/DescripTor ($28,500)

DescripTor is a system for analysing data from CollecTor.

  1. Make a wider audience aware of the Tor descriptor parsing library metrics-lib/DescripTor by writing a blog post about it that explains how to use it.

  1. Put out one or more metrics-lib/DescripTor releases.

  1. Write and publish user-friendly tutorials for metrics-lib/DescripTor that empower users to independently analyze large amounts of network data.

Onionoo and Atlas ($27,000)

  1. Onionoo is a Tor network monitoring service, and Atlas is a website which displays network status information.

  1. Define a release process for Onionoo and put out one or more releases.

  1. Publish user-friendly documentation that empowers users to independently operate Onionoo instances.

  1. Improve all usability issues of Atlas that are classified as High priority or above in the issue tracker as long as they are within scope and reported at least six months before the end of the award.

Tor daemon ($24,000)

  1. Perform and publish an analysis on reducing the amount of sensitive, potentially personally identifying data stored in memory of Tor relays and bridges or reported to the directory authorities.

  1. Reduce the amount of sensitive, potentially personally identifying data stored in memory of Tor relays and bridges by implementing at least one suggestion from the earlier analysis document.

  1. Obfuscate data that gets reported by Tor relays and bridges to the directory authorities by implementing at least one suggestion from the earlier analysis document.

OnionPerf ($25,000)

  1. Replace all existing Torperf instances gathering current Tor network performance measurements with OnionPerf instances.

  1. Develop and deploy at least one more user model in addition to the current model.

Metrics ($23,500)

  1. Conduct and publish a usability analysis of the current Tor Metrics website to identify the most pressing usability issues.

  1. Improve usability of the most pressing issues identified in the earlier usability analysis as long as they are within scope to make it easier for users to find, compare, and interpret Tor usage and performance metrics.

  1. Add a visualization of Tor Browser downloads to Metrics.

  1. Add at least one visualization to Metrics that is requested by the community.